AI STOCK MARKET ANALYZER

Product Requirements Document

Version 1.0  —  May 2026

| Status | Approved for Development |
| --- | --- |
| Author | Aditya |
| Date | May 2026 |
| Build Mode | Solo, ~1 hr/day |

# 1. Executive Summary

## Vision

Build the world's most trustworthy AI-powered stock market decision system — combining institutional-grade machine learning, transparent risk management, and explainable signals — accessible to every trader from a Zerodha retail account to a prop trading desk.

## Elevator Pitch

"Bloomberg Terminal intelligence for every trader. One platform that tells you not just WHAT to trade, but WHY, WHEN, and HOW MUCH — with built-in risk guardrails so you never blow up your account."

## Why Now

- Retail participation in NSE/BSE has grown 3x since 2020 (250M+ demat accounts)

- Global retail trading volume hit all-time highs post-pandemic

- Existing tools (TradingView, Zerodha Streak) provide indicators — not decisions

- LLM + ML breakthroughs make explainable AI signals viable at low cost

- SEBI's new algo-trading framework (2024) creates a regulated path to monetization

## Competitive Moat

- Explainable signals — every trade recommendation shows its reasoning

- Regime-aware — model knows when to trade and when to stay out

- Multi-market — NSE/BSE + NYSE/NASDAQ + Crypto under one roof

- Risk-first design — risk engine is not a feature, it IS the product

# 2. Problem Statement

## For Retail Traders

- Overwhelmed by indicators with no synthesis into actionable decisions

- No way to know if a signal is appropriate for the current market regime

- Lose money not from bad signals but from bad position sizing and overtrading

- Tools are either too simple (basic screeners) or too complex (professional terminals)

## For Institutional / B2B

- Building proprietary signal infrastructure costs $500K+ annually

- Vendor signals come with no explainability — compliance teams reject black boxes

- No single vendor covers Indian + Global markets with a unified API

## The Gap

There is no product that combines all of the following:

- Multi-market coverage (India + Global + Crypto)

- Ensemble ML with regime detection

- Explainable AI outputs (SHAP-based reasoning)

- Built-in risk management engine

- Accessible pricing for retail AND B2B

# 3. Goals & Success Metrics

## Phase 1 Goals — MVP (Months 1–3)

| Goal | Metric | Target |
| --- | --- | --- |
| Signal accuracy | Backtested win rate | > 55% |
| Model performance | Sharpe Ratio (backtested) | > 1.5 |
| Risk control | Max Drawdown (backtested) | < 15% |
| Latency | Signal generation time | < 1 second |
| Data coverage | Markets supported | NSE + BSE |

## Phase 2 Goals — Paper Trading (Months 4–5)

| Goal | Metric | Target |
| --- | --- | --- |
| Live signal accuracy | Paper trade win rate | > 52% |
| System stability | Uptime | > 99.5% |
| Latency (live) | End-to-end signal latency | < 2 seconds |
| Paper trading duration | Minimum validation period | 30 days |

## Phase 3 Goals — Live + Monetization (Months 6–8)

| Goal | Metric | Target |
| --- | --- | --- |
| Paying users | Subscriptions | 100 users by month 8 |
| Revenue | MRR | ₹50,000 by month 8 |
| Signal accuracy (live) | Live win rate | > 50% net of slippage |
| B2B pipeline | API clients | 2 pilot agreements |

# 4. User Personas

## Persona 1 — Indian Intraday Retail Trader: "Rahul"

| Attribute | Detail |
| --- | --- |
| Age / Location | 28, software engineer in Bengaluru |
| Platform | Zerodha, 2 years trading experience |
| Pain Point | Impulsive trades, ignores stop-losses, loses ₹5,000–10,000/month |
| Goal | System that tells him exactly what to buy, when to exit, how much to risk |
| Tech Comfort | High — comfortable with apps, not with code |
| Willingness to Pay | ₹500–1,500/month if signals are consistent |

## Persona 2 — Global Swing Trader: "Alex"

| Attribute | Detail |
| --- | --- |
| Age / Location | 35, freelancer in Canada |
| Platform | Interactive Brokers, trades US stocks + crypto |
| Pain Point | Misses entries, holds losers too long, no systematic risk rules |
| Goal | Systematic edge, back-tested, with clear rules he can follow |
| Tech Comfort | Medium-high |
| Willingness to Pay | $20–50/month |

## Persona 3 — B2B Algo Desk: "Quantworks Capital"

| Attribute | Detail |
| --- | --- |
| Company Type | Boutique prop trading firm, 5 traders |
| Pain Point | Building internal signal infrastructure costs too much |
| Goal | REST API with low-latency signals, historical data, execution webhooks |
| Tech Comfort | Very high — engineers on staff |
| Willingness to Pay | ₹25,000–75,000/month for API access |

# 5. Product Architecture

## System Layers

| Layer | Components |
| --- | --- |
| Data Ingestion | Market Data Adapters (NSE/BSE, NYSE/NASDAQ, Crypto), News/Sentiment Feed, Options Chain |
| Data Processing | Data Validator, Feature Engineering Pipeline, Data Drift Monitor |
| ML Model | Signal Layer (XGBoost), Sequence Layer (LSTM), Regime Layer (HMM), Meta Model (LR) |
| Risk Engine | Position Sizer, Stop-Loss Calculator, Daily Loss Limit Monitor, Regime Gate |
| Explainability | SHAP Feature Importance, Natural Language Signal Reasons |
| Output | REST API, Web Dashboard, Alert System (Email/Telegram), Broker Webhooks |

## Technology Stack

| Layer | Technology |
| --- | --- |
| Backend API | Python (FastAPI) |
| ML Framework | scikit-learn, XGBoost, PyTorch (LSTM/TFT) |
| Time-Series DB | PostgreSQL + TimescaleDB |
| Cache / Queue | Redis + Celery |
| Frontend | React (dashboard) |
| Deployment (Phase 1) | Docker + Railway or Render |
| Deployment (Phase 3) | AWS / GCP with autoscaling |
| Monitoring | Prometheus + Grafana |

# 6. Feature Specifications

## Phase 1 Features — MVP

### F1.1 — Market Data Ingestion (P0)

- Pull OHLCV data for NSE/BSE symbols at 1-min and daily resolution

- Connect to Indian broker API: Zerodha Kite, AngelOne SmartAPI, or Upstox

- Handle market hours, holidays, and missing bars gracefully

- Store 2+ years of historical data per symbol

- Forward-fill missing bars (max 3 consecutive), log longer gaps as anomalies

### F1.2 — Feature Engineering Pipeline (P0)

Features to compute:

- RSI (14), MACD (12/26/9), Bollinger Bands (20/2), ATR (14)

- VWAP, OBV, ADX

- Rolling returns (5, 10, 20 bars), volatility (10, 20 bars)

- Time features: hour of day, day of week, minutes to market close

Acceptance Criteria:

- All features computed in < 100ms per symbol

- No lookahead bias in any feature

- Unit tests for each indicator calculation

### F1.3 — Hybrid Ensemble Model (P0)

- Walk-forward validation: minimum 5 folds

- Time-respecting train/test split (no shuffling)

- Backtested Sharpe > 1.5, win rate > 55%, max drawdown < 15%

- Model serialized and loadable in < 2 seconds

### F1.4 — Backtesting Engine (P0)

- Applies 0.03% brokerage + 0.1% slippage assumption per trade

- Generates: equity curve, Sharpe ratio, max drawdown, CAGR, win rate, profit factor

- Walk-forward report (not a single backtest run)

- PDF/HTML report export

### F1.5 — Signal Output — JSON Schema (P0)

{

"symbol": "RELIANCE.NSE",

"signal": "BUY",

"confidence": 0.74,

"price": 2845.50,

"stop_loss": 2810.00,

"target": 2920.00,

"risk_reward": 2.1,

"regime": "TRENDING_UP",

"reasons": ["RSI oversold recovery", "MACD bullish crossover", "Above VWAP"],

"timestamp": "2026-05-05T09:31:00+05:30"

}

## Phase 2 Features — Paper Trading + Multi-Market

### F2.1 — Paper Trading Engine (P0)

- Subscribe to live market feed, execute signals at next bar open (realistic fill)

- Track P&L, position, and drawdown in real time

- Dashboard shows paper portfolio performance

- 30-day minimum gate before Phase 3 go-live

### F2.2 — Global Market Adapter (P1)

- NYSE/NASDAQ via Alpaca Markets API; Crypto via Binance/Coinbase API

- Same feature pipeline works across all markets

- Separate model trained and validated per market

### F2.3 — Alert System (P1)

- Channels: Email, Telegram bot, in-app notification

- Alert delivered within 30 seconds of signal generation

- User configures: markets, min confidence threshold, signal type

### F2.4 — Web Dashboard (P1)

- Signal feed (live + historical)

- Portfolio view (paper or live performance)

- Market regime indicator panel

- Explainability panel (per signal)

- Settings & alert configuration

## Phase 3 Features — Live + Monetization

### F3.1 — REST API for B2B (P0 in Phase 3)

Full API specification in Section 12.

### F3.2 — Subscription & Billing (P0 in Phase 3)

- Razorpay for India, Stripe for global

- Three tiers: Free / Pro / Elite (pricing in Section 13)

### F3.3 — Broker Webhook Execution (P2 in Phase 3)

- Zerodha Kite Connect integration for auto-execution (opt-in only)

- Daily loss limit enforced by system before any order is sent

# 7. ML Model Design

## 7.1 Hybrid Ensemble Architecture

| Layer | Model | Purpose | Library |
| --- | --- | --- | --- |
| Signal Layer | XGBoost / LightGBM | Structured feature signals | xgboost, lightgbm |
| Sequence Layer | LSTM / Temporal Fusion Transformer | Time-series pattern learning | PyTorch |
| Regime Layer | Hidden Markov Model | Market condition detection | hmmlearn |
| Meta Model | Logistic Regression | Final signal calibration | scikit-learn |

Ensemble output: Weighted average of all layer outputs. Weights are learned by the meta model on held-out validation data.

## 7.2 Training Protocol

- Data split: Chronological only. Never shuffle. Last 20% = test set (never touched during training).

- Walk-forward validation: 5 folds minimum. Fold size = 6 months. Step size = 3 months.

- Regularization: L1/L2 on all models. Early stopping on LSTM (patience = 10 epochs).

- Feature pruning: Remove features with SHAP importance < 0.01.

- Retraining frequency: Monthly retraining on rolling 3-year window.

## 7.3 Overfitting & Underfitting Controls

| Risk | Detection Method | Corrective Action |
| --- | --- | --- |
| Overfitting | Train vs test metric divergence > 10% | Increase regularization, reduce features |
| Underfitting | Both train and test accuracy < 50% | Add features, try deeper model |
| Regime mismatch | Live performance drops > 5% vs paper | Trigger regime gate, pause signals |
| Data drift | Feature distribution shift (KS test, p < 0.05) | Alert, trigger retraining |

## 7.4 Model Performance Gates (Must Pass Before Go-Live)

- Sharpe Ratio > 1.5 (walk-forward average)

- Win Rate > 55% gross

- Max Drawdown < 15%

- Profit Factor > 1.3

- Consistent performance across at least 3 different market regimes

# 8. Data Strategy

## 8.1 Data Sources

| Source | Data Type | Resolution | Market |
| --- | --- | --- | --- |
| Zerodha Kite / AngelOne SmartAPI | OHLCV | 1-min, daily | NSE/BSE |
| Alpaca Markets | OHLCV | 1-min, daily | NYSE/NASDAQ |
| Binance API | OHLCV | 1-min | Crypto |
| NSE India (free) | Options chain | EOD | NSE |
| NewsAPI / Aylien (Phase 2+) | News sentiment | Real-time | All markets |

## 8.2 Data Quality Framework

| Issue | Detection | Resolution |
| --- | --- | --- |
| Missing bars | Gap detection | Forward-fill max 3 bars; flag longer gaps |
| Price outliers | Z-score > 4 on returns | Flag; use prior bar value |
| Zero volume bars | Volume = 0 check | Exclude from training, keep in price series |
| Stale data | Timestamp lag > 5 min | Alert + fallback to cached value |
| Data drift | KS test on feature distributions (monthly) | Trigger retraining |

# 9. Validation Pipeline

## 9.1 Three-Stage Gate System

| Stage | Requirements | Exit Criteria |
| --- | --- | --- |
| Stage 1: Backtesting | 3+ years historical data, walk-forward (5 folds) | All 5 performance gates passed (Section 7.4) |
| Stage 2: Paper Trading | Live market feed, simulated execution, 30-60 days | Win rate > 52% live, no regime gate violations |
| Stage 3: Controlled Live | Max 1% capital/trade, 3% daily loss limit, 30-day run | Stable performance; manual review of all large losses |

## 9.2 Market Regime States

| Regime | Condition | Model Action |
| --- | --- | --- |
| TRENDING_UP | ADX > 25, price > 50-day MA | Full signal strength |
| TRENDING_DOWN | ADX > 25, price < 50-day MA | Short signals only (if enabled) |
| SIDEWAYS | ADX < 20, low volatility | Reduced position size, tighter stop-loss |
| HIGH_VOLATILITY | VIX spike or ATR > 2x baseline | Regime gate: block all signals |
| UNKNOWN | Insufficient data | Regime gate: block all signals |

# 10. Risk Management Engine

## 10.1 Per-Trade Rules

- Max position size: 2% of portfolio per trade (default 1%, user-configurable down only)

- Stop-loss: Mandatory. Set at 1x ATR(14) from entry. Cannot be removed.

- Target: 2x ATR(14) minimum risk-reward ratio enforced by system

- Concentration: Max 20% in any single sector; max 40% in any single market

## 10.2 Daily Rules

- Daily loss limit: 3% of portfolio. System locks new signals for the day if breached.

- Max open positions: 5 concurrent (Phase 1), 10 (Phase 3)

- Margin call protection: Alert at 80% utilization, block new positions at 90%

## 10.3 Position Sizing Formula

Position Size = (Portfolio Value x Risk %) / (Entry Price - Stop Loss Price)

Example:

Portfolio = INR 100,000

Risk % = 1% => Risk Amount = INR 1,000

Entry = INR 500, SL = INR 490 => Risk per share = INR 10

Shares = INR 1,000 / INR 10 = 100 shares

## 10.4 User Override Policy

- Users CAN widen targets but CANNOT remove stop-losses

- Users CAN reduce position size but CANNOT increase beyond system maximum

- All overrides are logged and flagged in the dashboard for review

# 11. Testing Framework

## 11.1 Test Layers

| Layer | What is Tested | Tool |
| --- | --- | --- |
| Unit Tests | Each indicator, each signal rule, risk calculator | pytest |
| Integration Tests | Full pipeline: data ingestion -> model -> signal output | pytest + test DB |
| Latency Tests | End-to-end signal generation time assertions | pytest + time module |
| Stress Tests | High-volatility simulation (March 2020, Oct 2008 data) | Custom harness |
| A/B Tests | Model A vs Model B on live paper trading | Shadow mode deployment |

## 11.2 Performance Thresholds

| Metric | Threshold | Test Frequency |
| --- | --- | --- |
| Signal latency | < 1 second | Every deploy |
| API response time (p99) | < 200ms | Every deploy |
| Sharpe Ratio | > 1.5 | Monthly |
| Max Drawdown | < 15% | Monthly |
| Win Rate (backtested) | > 55% | Monthly |
| Win Rate (live) | > 52% | Monthly |
| System Uptime | > 99.5% | Continuous |

# 12. API & Integration Layer

## 12.1 REST API Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /auth/token | Get API token |
| POST | /auth/refresh | Refresh token |
| GET | /signals | Latest signals (all markets) |
| GET | /signals/{symbol} | Latest signal for a symbol |
| GET | /signals/history | Historical signals with filters |
| GET | /portfolio | Current positions + P&L |
| GET | /market/{symbol}/ohlcv | OHLCV data with resolution filter |
| GET | /market/{symbol}/regime | Current regime for a symbol |
| POST | /webhooks/register | Register URL to receive signal events |
| DELETE | /webhooks/{id} | Remove a webhook |

## 12.2 Rate Limits by Tier

| Tier | Requests / Minute | Webhook Events / Day |
| --- | --- | --- |
| Free | 10 | 0 |
| Pro | 100 | 500 |
| Elite | 1,000 | Unlimited |

# 13. Go-to-Market Strategy

## 13.1 Pricing Tiers

| Tier | Price (India) | Price (Global) | Key Features |
| --- | --- | --- | --- |
| Free | INR 0 | $0 | NSE signals, 1-day delay, 5 symbols, no alerts |
| Pro | INR 999/mo | $15/mo | All markets, real-time, 50 symbols, email + Telegram alerts |
| Elite | INR 2,999/mo | $40/mo | Unlimited symbols, REST API, webhooks, backtesting UI, priority support |
| B2B API | Custom | Custom | Dedicated API, SLA, custom model training, broker integration |

## 13.2 Launch Strategy

- Months 1-3 (Private Beta): 10 hand-picked beta users from trading communities (Twitter, Reddit r/IndiaInvestments). Free access for 60-day feedback.

- Months 4-5 (Paper Trading Phase): Open waitlist. Show paper trading track record publicly to build trust.

- Month 6 (Public Launch): Product Hunt launch. Free tier drives top-of-funnel. Pro tier converts serious traders.

- Months 7-8 (B2B Outreach): Target boutique prop firms and fintech companies via LinkedIn.

## 13.3 Competitive Positioning

| Feature | This Product | TradingView | Zerodha Streak | Bloomberg |
| --- | --- | --- | --- | --- |
| AI Signals | Yes | No | No | Partial |
| Explainable AI | Yes | No | No | No |
| Regime Detection | Yes | No | No | Yes |
| Multi-Market | Yes | Yes | No | Yes |
| Built-in Risk Engine | Yes | No | Partial | Yes |
| Price (annual) | INR 0-36K | INR 0-15K | INR 0-24K | INR 5L+ |

# 14. Compliance & Legal

## 14.1 SEBI (India)

- Product provides educational signals and analysis, NOT registered investment advice

- Required disclaimer on all pages: "Past performance is not indicative of future results. Trading involves substantial risk of loss. This platform does not provide SEBI-registered investment advice."

- Must NOT claim: "guaranteed returns", "risk-free profits", or "100% accuracy"

- If revenue from advisory services exceeds INR 25 lakh, SEBI RIA registration is required (plan for Year 2)

## 14.2 USA (SEC / FINRA)

- Signals for US markets must include: "This is not financial advice. Not registered with the SEC."

- No personalized portfolio management — signals are generic market analysis

## 14.3 Data Privacy

- No user trading account data stored on platform servers

- Broker API tokens stored encrypted (AES-256)

- GDPR-compliant for European users (data deletion on request within 30 days)

- No selling of user data to third parties

# 15. Phased Roadmap

Designed for 1 hr/day solo development. Each phase has clear, shippable milestones.

## Phase 1 — MVP (Months 1–3, ~90 hours)

| Week | Milestone | Deliverable |
| --- | --- | --- |
| 1-2 | Data pipeline | NSE OHLCV ingestion + TimescaleDB setup |
| 3-4 | Feature engineering | All 15 features computed, unit tested |
| 5-7 | Model training | XGBoost Signal Layer + backtesting engine |
| 8-9 | Ensemble + HMM | Regime detection + meta model |
| 10-11 | Signal output | JSON signal generation + SHAP explainability |
| 12 | Phase 1 review | Walk-forward report, performance gate check |

Phase 1 Exit Criteria: All 5 performance gates from Section 7.4 must pass.

## Phase 2 — Paper Trading + Multi-Market (Months 4–5, ~60 hours)

| Week | Milestone | Deliverable |
| --- | --- | --- |
| 13-14 | Paper trading engine | Simulated execution, live P&L dashboard |
| 15-16 | Alert system | Telegram bot + email alerts |
| 17-18 | Global markets | NYSE/NASDAQ + Crypto adapters |
| 19-20 | Web dashboard | React frontend (signal feed + portfolio) |

Phase 2 Exit Criteria: 30+ days paper trading with live win rate > 52%.

## Phase 3 — Live + Monetization (Months 6–8, ~90 hours)

| Week | Milestone | Deliverable |
| --- | --- | --- |
| 21-22 | REST API | FastAPI endpoints + authentication |
| 23-24 | Billing | Razorpay + Stripe integration |
| 25-26 | B2B webhooks | Webhook system + client documentation |
| 27-28 | Public launch | Product Hunt, waitlist conversion |
| 29-32 | B2B outreach | Pilot agreements, custom SLAs |

Phase 3 Exit Criteria: 100 paying users, INR 50,000 MRR, 2 B2B pilot agreements.

# 16. Open Questions & Risks

## 16.1 Known Risks

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Regime shift failure (model trained on trending, fails sideways) | High | High | HMM regime gate blocks signals in unfavorable regimes |
| Slippage reality (paper trading does not equal live execution) | High | Medium | Apply 0.1% slippage assumption in all backtests; extended paper trading |
| User behavior (ignores stop-loss, blames system) | High | Medium | User education layer; SL cannot be removed in the system; disclaimer on every signal |
| API dependency (broker API changes) | Medium | High | Abstract broker adapter layer; support 2+ brokers per market |
| SEBI regulatory change | Low | High | Monitor SEBI circulars; legal review before public launch |
| Model decay (performance degrades over months) | Medium | High | Monthly retraining + data drift detection alerts |

## 16.2 Open Questions

- Which Indian broker API to start with? (Zerodha Kite vs AngelOne SmartAPI vs Upstox)

- Hosting: Railway/Render (simple) for Phase 1, migrate to AWS in Phase 3?

- Should paper trading results be public (social proof) or private?

- LSTM vs Temporal Fusion Transformer: TFT is better but slower to train. Evaluate in Phase 1.

This document is the authoritative source of truth for the AI Stock Market Analyzer.

All implementation decisions should trace back to requirements defined in this PRD.